USER ACCEPTANCE TEST — SIGNOFF RECORD

Matrix COSEC to ZingHR Swipe Sync

| Field | Detail | Field | Detail |
| --- | --- | --- | --- |
| Component | matrix-zinghr-sync | Commit | 8ddcd90 |
| UAT executed | 30/08/2026 - 03/09/2026 | Issued | 08/09/2026 |
| Executed by | Radheshyam Etikala, developer | Witnessed by | Danish Ahmed (client) |
| Result | 20 of 20 cases passed | Status | Passed |

1. Scope and environment

This document records acceptance testing of the nightly integration that delivers biometric swipe data from Matrix COSEC to ZingHR payroll. Its scope is delivery only: it does not extend to ZingHR's downstream attendance or payroll calculation.

The two sides of the test were either UAT or UAT representative:

•	ZingHR (target) was the genuine ZingHR UAT tenant. Its API findings are expected to hold in production, subject to the endpoint and credential changes in conditions 1–4.

•	Matrix COSEC (source) is a demo setup, not the production installation. Behavioural findings about the COSEC API transfer; measurements of the test data — volumes, timings, employee population — do not. Conditions 7–8 exist to close that gap before go-live.

COSEC demo setup used:  template id: 105, devices: 1 and enrolled users: 4

Cases were compiled from the integration's observed behaviour and the contract questions raised with both vendors during development, rather than from a test plan agreed in advance. Supporting detail for every finding is held in docs/API-NOTES.md.

2. Result summary

| Measure | Result | Measure | Result |
| --- | --- | --- | --- |
| Cases passed | 20 of 20 | Swipes delivered | 12 |
| Attendance dates covered | 10 (24/08/2026 to 02/09/2026) | Distinct employees | 4 |
| Rejected by ZingHR | 0 | Duplicate deliveries | 0 |
| Unknown-outcome sends | 0 | Confirmed in ZingHR by client | 12 |
| Auto regression tests | 97 passed, 0 failed | Conditions outstanding | 10 |

Recommendation:

Accept. 8 conditions of release and one accepted risk are attached and form part of this signoff.

3. Test results

Twenty cases. "Verified against" states what each result actually rests on.

| ID | What was verified | Verified against | Result |
| --- | --- | --- | --- |
| RUN-01 | End-to-end delivery run: COSEC to ledger to ZingHR | UAT run | Pass |
| RUN-02 | Client confirmed delivered swipes appear against the right employees and dates in ZingHR | Client check | Pass |
| ZHR-01 | Success is the response body's code field, not the HTTP status | ZingHR UAT | Pass |
| ZHR-02 | Rejections identify the failing swipe by array index | ZingHR UAT | Pass |
| ZHR-03 | The batch is atomic: one bad swipe rejects the whole array | ZingHR UAT | Pass |
| ZHR-04 | Documented error responses cataloged against the live API | ZingHR UAT | Pass |
| ZHR-05 | Token valid 20 minutes; issuing a new one does not revoke it | ZingHR UAT | Pass |
| ZHR-06 | Unknown employee codes are accepted, not rejected — see risk R1 | ZingHR UAT | Pass |
| CSC-01 | COSEC userid is the employee code ZingHR expects | COSEC demo setup | Pass |
| CSC-02 | indexno is unique and stable — the deduplication key | COSEC demo setup | Pass |
| CSC-03 | Datetime format is declared in configuration, never inferred | COSEC demo setup | Pass |
| CSC-04 | swept previous dates again to account possible delays in swipes coming in. | COSEC demo setup | Pass |
| CSC-05 | No pagination and no silent truncation of a date range | COSEC UAT setup | Pass |
| CSC-06 | A day with no swipes settles as empty, not as an error | COSEC demo setup | Pass |
| RES-01 | A poison record is quarantined; the other swipes still deliver | ZingHR UAT (live) | Pass |
| RES-02 | Re-reading a day sends nothing new, so no duplicates reach payroll | Suite + UAT run | Pass |
| RES-03 | A ZingHR outage never advances a swipe toward abandonment | Regression suite | Pass |
| RES-04 | Sends of unknown outcome retry once, then wait for the next run | Regression suite | Pass |
| RES-05 | A shadow run stages everything but never calls ZingHR | Regression suite | Pass |
| RES-06 | Retention cannot prune a swipe still inside the sweep window | Regression suite | Pass |

4. Findings that carry into production

•	The supplied ZingHR documentation is unreliable. Four assumptions in the vendor API documents were wrong, two of them materially enough to change the implementation. The live contract was established by probing the UAT tenant directly, and the raw responses are retained. Treat the vendor PDFs as indicative only.

•	Unknown employee codes are accepted. ZingHR performs no existence check on the employee code, so an unmapped employee is undetectable from this side and is silently orphaned downstream. Recorded as risk R1. The client-side check in RUN-02 is the only place it can be caught.

•	Demo-setup measurements do not describe production. Swipe arrival lag, employee population and code lengths were all observed on the demo setup. They currently justify live configuration settings, which is why conditions 7 and 8 require them to be re-measured against production COSEC.

Not covered by this UAT

•	Production data volume. The expected scale of roughly 20,000 swipes per day across 2,000 users was not exercised end to end; throughput was estimated from an oversized synthetic response of 157,769 rows (from COSEC UAT setup), which fetched and staged successfully.

•	Production COSEC. Neither the real device population, the real employee master nor the real swipe arrival behaviour was tested.

•	Alerting under a genuine failure. Neither the alert webhook nor the heartbeat has been triggered by a real incident.

5. Conditions of release

Open at the time of signing. None is a defect in the tested software; each is a production configuration or confirmation step that UAT could not settle.

| # | Condition |
| --- | --- |
| 1 | Switch to production ZingHR endpoints and credentials |
| 2 | Set the API permission to SSWP |
| 3 | Confirm whether IP allowlisting is enabled; if so, register the egress IP |
| 4 | Record the App Registration validity end date where a person will see it |
| 5 | Configure the heartbeat dead-man's-switch (see note below) |
| 6 | Point the alert webhook at a channel someone is accountable for |
| 7 | Run one full pay cycle as a shadow run against production COSEC |
| 8 | Re-measure swipe arrival lag on production COSEC; resize the sweep window |

A shadow run means running with DRY_RUN=true: COSEC is fetched, rows are mapped, validated and staged in the ledger exactly as normal, but the delivery step is skipped so ZingHR is never called.

Condition 5 — why the heartbeat matters.

Every other alert runs inside the nightly job. If the job never runs at all — the server rebooted, the service was not restarted, the disk filled — nothing alerts, and silence is indistinguishable from success. On a monthly payroll cycle that can go unnoticed for weeks. Use an external check hosted somewhere other than the server running the job, period 24 hours, grace 2 hours.

Condition 8 — why the sweep window matters.

It was discussed that there will only be a few millisecond delay in when the swipes arrive. The software has been built to handle cases when swipes are delayed for delivery into next day. So re-validate this assumption about delivery delay and adjust the days sweep window accordingly.

6. Accepted risks and evidence

These are properties of the vendor systems, carried knowingly. They are not open actions. Signing acknowledges them.

| Risk | Detail |
| --- | --- |
| R1 — an unmapped employee cannot be detected here | ZingHR accepts swipes for employee codes that do not exist. The integration's contract is delivery; employee validity is ZingHR's to own. Reconciliation therefore reports counts delivered and must not be read as confirming that every code is valid. |

Evidence retained

- emails and UAT env — run log, delivery manifest and ledger snapshot from the UAT run, and the ZingHR-side report or screenshot supporting RUN-02.

- docs/API-NOTES.md — the full observed contract for both vendor APIs, including every documented assumption found to be incorrect.

- docs/PRODUCTION-CHECKLIST.md — the operational go-live checklist behind Section 5.

7. Acceptance

By signing, the parties confirm that the cases in Section 3 were executed and witnessed as recorded, that the conditions in Section 5 are accepted as the terms of production release, and that the risks in Section 6 are acknowledged. The parties further acknowledge that this test used the genuine ZingHR UAT tenant with a COSEC demo setup.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by | Radheshyam Etikala |  |  |
| Accepted by (client) |  |  |  |
| Payroll / HR operations |  |  |  |
| IT — infrastructure |  |  |  |

matrix-zinghr-sync  |  UAT signoff  |  commit 8ddcd90  |  08/09/2026